# National Common Operating Picture

(NCOP)

Development Report: October - November 2025

# Executive Summary

The National Common Operating Picture (NCOP) has undergone significant development and enhancement during October-November 2025. This period marked the transition from the legacy National Common Operating Picture (NCOP) to a modernized, feature-rich geospatial platform specifically designed for Pakistan's National Disaster Management Authority (NDMA).

The new NCOP represents a comprehensive modernization effort, incorporating cutting-edge technologies including Google Earth Engine integration, advanced temporal layer visualization, night mode with glassmorphism design, and an integration of Google Earth Engine Dataset Catalog for geospatial queries. The platform now supports over 55 Pakistani locations with satellite imagery analysis and real-time environmental monitoring capabilities.

# Key Achievements and Milestones

| Date | Category | Achievement |
| --- | --- | --- |
| Nov 27, 2025 | AI Integration | Google Earth Engine Data Catalog integrated with chatbot functionality for natural language geospatial queries |
| Nov 26, 2025 | AI Platform | Generic Google Earth Engine chatbot created supporting 55+ Pakistani locations for satellite imagery analysis |
| Nov 25, 2025 | UI/UX | Night mode styles adjusted with enhanced glassmorphism design and improved visual aesthetics |
| Nov 21, 2025 | Layer Management | Layer info panel enhanced for temporal layers with improved night mode styling |
| Nov 20, 2025 | Features | Nested category support added for GDAC layers with images and advanced popup functionality |
| Nov 19, 2025 | Environmental | Oil slicks layer integration completed with real-time monitoring capabilities |
| Nov 14, 2025 | Data Layers | Accumulated precipitation and flood summaries layers updated with enhanced visualization |
| Nov 12, 2025 | DevOps | Production deployment documentation created with staging environment configuration |
| Nov 6, 2025 | Architecture | Stage branch implementation with proper development-staging-production workflow |
| Nov 3, 2025 | Visualization | Story mode integrated with popup fixes and enhanced chart visualization |
| Oct 31, 2025 | Legends | Layer legends configuration system implemented for improved data interpretation |
| Oct 30, 2025 | Integration | WAQI, FFD integration with IMERG layers and Meteoblue temporal data |
| Oct 28, 2025 | Temporal Data | GDPS and Ocean/Coastal temporal layers added with time-series support |
| Oct 24, 2025 | Data Sources | ECMWF layers integrated with drag-and-resize functionality for data exploration |
| Oct 23, 2025 | Weather | PMD weather station integration with real-time monitoring capabilities |
| Oct 22, 2025 | API | DEW API exposure polygons with interactive popup functionality |
| Oct 21, 2025 | Air Quality | CAMS air quality layers integrated with temporal slider functionality |
| Oct 20, 2025 | Migration | Successful migration from Ubuntu to Windows with GDAL GeoDjango support |
| Oct 17, 2025 | Framework | Complete migration from Django-Node to Django-Vite architecture |
| Oct 16, 2025 | Foundation | Initial NCOP repository setup with Django project foundation |

# Technical Architecture and Stack

Technology Stack:
• Frontend Framework: Vite-powered modern JavaScript with Mapbox GL JS
• Backend Framework: Django with GeoDjango spatial extensions
• Database: PostgreSQL with PostGIS for geospatial data
• Deployment: VMware ESXi virtualization with high-performance workstation migration
• Version Control: Git with multi-branch workflow (dev, stage, production)
• APIs Integrated: Google Earth Engine, WAQI, FFD, IMERG, Meteoblue, CAMS, ECMWF, GDPS

## Key Technical Components

| Component | Description |
| --- | --- |
| Google Earth Engine Integration | AI-powered chatbot for natural language queries across 55+ Pakistani locations with satellite imagery analysis |
| Temporal Layer System | Advanced time-series visualization with interactive slider and animation controls for weather and environmental data |
| Night Mode Theme | Modern glassmorphism design with optimized dark theme for extended operational hours |
| Nested Layer Categories | Hierarchical organization of GDAC layers with accordion-style navigation |
| Interactive Popups | Context-aware popups with charts, graphs, and real-time data visualization |
| Layer Info Panel | Comprehensive metadata display supporting both static and temporal layers |
| Story Mode | Narrative-driven data exploration for presenting insights and analysis |
| Multi-Source Integration | Unified interface for ECMWF, GDPS, IMERG, CAMS, Meteoblue, and other data sources |
| DEW API Polygons | Exposure analysis with interactive polygon rendering and attribute display |
| Air Quality Monitoring | Real-time CAMS air quality data with temporal analysis capabilities |
| Oil Slick Detection | Environmental monitoring layer for marine pollution tracking |
| PMD Weather Stations | Integration with Pakistan Meteorological Department station network |
| Opacity Controls | Layer-specific transparency adjustment for multi-layer analysis |
| Legend System | Dynamic legend generation for all layer types with standardized symbology |

# Development Workflow and Collaboration

The NCOP development process demonstrates a mature software engineering approach with clear separation of development, staging, and production environments. The team has implemented a robust branching strategy with multiple developers working simultaneously on different features.

## Team Contributions

• Arsalan Mukhtar and Mustafa Haider: Lead developers - Core architecture, Google Earth Engine integration, temporal layers, night mode, popup system
• Ahad Khan: Data layers specialist - ECMWF integration, precipitation layers, flood summaries, title standardization
• Talha Rizwan: Temporal data engineer - GDPS layers, Ocean/Coastal data integration

The team utilized pull request workflows and branch merging strategies to maintain code quality and stability across the platform.

# Major Feature Implementations

## 1. Google Earth Engine Catalog Integration

The most significant advancement in NCOP is the integration of a Google Earth Engine-powered chatbot that enables natural language queries for geospatial analysis. Users can request satellite imagery, environmental data, and temporal analysis for over 55 Pakistani locations through conversational interface. This democratizes access to complex geospatial data analysis for non-technical users.

## 2. Advanced Temporal Layer Visualization

NCOP now supports sophisticated temporal layer visualization with:
• Interactive time slider for scrubbing through time-series data
• Animation controls for automated temporal playback
• Layer-specific temporal configurations
• Support for multiple temporal data sources (GDPS, Meteoblue, IMERG, CAMS)
• Drag and resize functionality for optimal workspace utilization
• Thumbnail previews for quick temporal reference

## 3. Night Mode with Glassmorphism Design

Recognizing that disaster management operations often extend into night hours, NCOP implements a comprehensive night mode featuring:
• Glassmorphism design elements for modern aesthetics
• Optimized color schemes for reduced eye strain
• Maintained data readability across all layer types
• Theme-aware component styling
• Smooth transitions between day and night modes

## 4. Multi-Source Data Integration

NCOP consolidates data from diverse sources into a unified interface:
• Weather: ECMWF, GDPS, Meteoblue, PMD stations
• Air Quality: CAMS (Copernicus Atmosphere Monitoring Service)
• Precipitation: IMERG (Integrated Multi-satellitE Retrievals for GPM)
• Flood Monitoring: GloFAS (Global Flood Awareness System)
• Environmental: Oil slick detection, exposure analysis
• News: Local news aggregation for situational awareness

# Infrastructure and Migration

During this period, NCOP underwent significant infrastructure improvements:

Framework Migration (October 17, 2025):
The platform successfully migrated from Django-Node architecture to Django-Vite, providing:
• Faster build times and hot module replacement
• Improved development experience
• Better dependency management
• Enhanced production bundle optimization

Platform Migration (October 20, 2025):
Migration from Ubuntu to Windows development environment with GDAL support:
• Maintained GeoDjango spatial capabilities
• Resolved Node.js version conflicts (v20 to v22)
• Configured proper virtual environment isolation
• Ensured cross-platform compatibility

Deployment Architecture (November 12, 2025):
Established comprehensive production deployment workflow:
• Development → Staging → Production pipeline
• Environment-specific configurations
• Rollback procedures and version control
• Documentation for deployment processes

# Challenges Addressed

Popup Performance: Resolved popup rendering issues by optimizing style load checks and implementing efficient event handling for nested layer categories

Layer Ordering: Fixed z-index conflicts and layer stacking bugs to ensure proper visual hierarchy in multi-layer scenarios

Temporal Layer Info: Extended layer info panel to support temporal metadata display with time-specific attribute information

Node.js Version Conflicts: Resolved binding issues when upgrading from Node v20 to v22 on Windows platform

Environment Configuration: Implemented proper separation of development, staging, and production configurations with base.py optimization

Legend Styling: Standardized legend appearance across all layer types with responsive design considerations

# Future Development Roadmap

Based on the current development trajectory, the following enhancements are planned for NCOP:

Short-term Goals (Q4 2025):
• Enhanced Google Earth Engine capabilities with expanded location coverage
• Advanced analytics dashboard with automated report generation
• Mobile-responsive interface optimization
• Real-time alert system integration with NDMA protocols
• User role management and access control implementation

Medium-term Goals (Q1-Q2 2026):
• Machine learning integration for predictive hazard modeling
• Historical data analysis tools with trend visualization
• API development for third-party integration
• Offline capability for field operations
• Open geospatial data APIs integration for client side geospatial analysis

Long-term Vision:
• Integration with IoT sensor networks across Pakistan
• Advanced satellite data processing pipelines
• Collaborative incident management workflows
• Public-facing dashboard for citizen awareness
• Regional integration with neighboring countries' systems

# Development Metrics

| Metric | Value |
| --- | --- |
| Total Commits (Oct-Nov 2025) | 109 commits |
| Active Developers | 4 team members |
| Data Sources Integrated | 12+ APIs and services |
| Geographic Coverage | 55+ Pakistani locations |
| Layer Types Supported | 4 categories (Static, Temporal, Analytical, Environmental) |
| Development Branches | 3 (Development, Staging, Production) |
| Framework Migration | Django-Node → Django-Vite |
| Platform Migration | Ubuntu → Windows (with GDAL) |
| Major Features Delivered | 20+ significant features |
| Bug Fixes and Improvements | 30+ refinements |

# Conclusion

The National Common Operating Picture (NCOP) has evolved into a sophisticated geospatial intelligence platform during the October-November 2025 development period. The integration of Google Earth Engine with natural language queries represents a paradigm shift in how disaster management personnel interact with complex geospatial data.

The platform's comprehensive feature set—encompassing temporal visualization, multi-source data integration, advanced UI/UX design, and robust technical architecture—positions NCOP as a critical tool for Pakistan's National Disaster Management Authority. The successful migration to modern frameworks and the establishment of proper development workflows ensure the platform's sustainability and scalability.

Moving forward, NCOP will continue to evolve with enhanced analytics, predictive capabilities, and broader integration with Pakistan's disaster management ecosystem. The foundation established during this period provides a solid basis for expanding the platform's capabilities and impact on disaster preparedness, response, and mitigation efforts across Pakistan.

Prepared by: NCOP Development Team
Report Date: November 27, 2025
National Disaster Management Authority, Pakistan

# Appendix